**Name: Lera Neviadomska**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/19/17 | 3/20/17 |
| 2. Create low fidelity wireframes | 3/19/17 | 3/20/17 |
| 3. Look for appropriate media content | 3/20/17 | 3/31/17 |
| 4. Create mid fidelity wireframes | 3/20/17 | 3/20/17 |
| 5. Main coding | 3/29/17 | 3/31/17 |
| 6. Testing | 3/30/17 | 4/1/17 |
| 7. Revisiting requirements and doing what has not been done! | 3/30/17 | 4/1/17 |
| 8. Getting feedback from user testing | 3/31/17 | 4/2/17 |
| 9. Improvement of the product | 4/2/17 | 4/3/17 |
| 10. Producing documentation (organizing + commenting along) | 4/2/17 | 4/3/17 |